## Slide 1: Virtual Pre-Proposal Conference ROCKY MOUNTAIN NATIONAL PARK REPLACE UNDERSIZED ENTRANCE STATION AT FALL RIVER ENTRANCE Solicitation: 140P2022R0005 NPS PMIS No: ROMO 160755 Also Includes: ROMO 199703: Rehabilitate Bighorn Ranger Station/Fall River Entrance Station Wastewater System ROMO 249028: Rehabilitate Bighorn Ranger Station/Fall River Entrance Water System ROMO 318223: Fall River Road Transportation Improvements THIS MEETING WILL BE RECORDED April 7, 2022

## Slide 2: Agenda
WELCOME Emmeline Morris, DSC
INTRODUCTIONS Emmeline Morris, DSC Project Manager
PROJECT OVERVIEW Emmeline Morris, DSC Project Manager
  BID INFORMATION Tim Burger, Contracting Officer
  BID CLINS Tim Burger, Contracting Officer
  VIRTUAL CONFERENCE + PHYSICAL TOUR Tim Burger, Contracting Officer
  PRE-PROPOSAL CONFERENCE QUESTIONS Tim Burger, Contracting Officer
CONCLUSION Emmeline Morris, DSC Project Manager

## Slide 3
NPS/ROMO – Fall River Entrance

## Slide 4
Location
Purpose
History
Significant Features
Existing Conditions
Project Scope of Work
Project Resources
Overview

## Slide 5
Location
Location Map
Aerial image of the site
Bighorn Ranger Station
Fall River Entrance Station Area
US HWY 34

## Slide 6
Purpose and Need of this Project:
Improve employee working conditions, visitor safety, traffic flow and experience
Improve the efficiency, reliability and sustainability of park operations
Protect cultural and natural resources
Provide opportunities for the benefit, education, recreational use and enjoyment
Provide accessible facilities and parking for employees
Purpose

## Slide 7
History
Big Horn Ranger Station – 1935
Fall River Office and Kiosks – 1960

## Slide 8
Significant Features

## Slide 9
Significant Features

## Slide 10
Significant Features
Character Defining Trees
Ponderosa Pines at Exit

## Slide 11
Significant Features

## Slide 12
Existing Conditions
3 miles to West Horseshoe Park
Bighorn Ranger Station
Fall River Entrance
5 miles to
Estes Park

## Slide 13
Existing Conditions

## Slide 14
Existing Conditions

## Slide 15
Existing Conditions

## Slide 16
Existing Conditions

## Slide 17
Existing Conditions
Traffic Control
Storage and Staging
Rock: Boulders + Bedrock
Weather
Stormwater Management

## Slide 18
Scope of Work
Conceptual entrance view of office and kiosk, facing northwest

## Slide 19
Scope of Work
Conceptual entrance view of office and kiosk, facing southeast

## Slide 20
Scope of Work

## Slide 21
Scope of Work
Architecture
  Replace Office
  Replace (3) Kiosks
  MEP/HVAC
  Accessibility/Building Code
Utilities
  Water
  Wastewater
  Electrical
  Telecommunication
Circulation + Signage
  Road Widening/Reconfiguration for Fast Pass Lane

## Slide 22
Resources for Project Information:
Technical Plans + Specifications
Appendices: Geotechnical Investigation Report, Mortar Analysis, Hazardous Materials Assessment, Areas Requiring Archeological Monitoring, Revegetation, Statement of Structural Tests and Special Inspections
Section J Documents
Resources

## Slide 23
SOLICITATION NO.140P2022R0005 SUMMARY OF SOLICITATION AND AWARD INFORMATION
Refer to the Solicitation for complete information.
PRE-PROPOSAL VIRTUAL MEETING – April 7, 2022, at 9 AM MT
PRE-PROPOSAL ON SITE MEETING – April 7, 2022, at 2 PM MT
PRE-PROPOSAL QUESTIONS DUE – April 30, 2022, at 3 PM MT
OFFERS DUE – May 2, 2022, at 3 PM MT
SUBMISSION – Electronic only to: See Section L of RFP
SECTION L – 52.216-1 – Type of Contract – Firm Fixed Price
NAICS Code: 236220 - Small Business Size Standard: $39.5M
THIS IS A SMALL BUSINESS SET-ASIDE COMPETIVE PROCUREMENT
PERIOD OF PERFORMANCE: Project completion by April 1, 2023.
CONTRACT VALUE: Between $5M and $10M

## Slide 24: CONTRACT PRICE SCHEDULE – Definition of Contract Line Items
BID CLINS

## Slide 25: Contract Line Items
The Definition of Contract Line Items are located in the Specifications, Section 01 27 00 (Pages 30-33)

## Slide 26: Pre-Proposal Physical Tour

## Slide 27: PRE-PROPOSAL CONFERENCE QUESTIONS
  Administrative questions are the only questions permitted to be asked and answered during this conference. Please state your name and company before you ask your question. The question will be repeated, and responses provided. The CO requests all non-administrative questions be submitted in writing via email to both the CO, Tim Burger, and the CS, Bruce Beck as follows:
    timothy_burger@nps.gov
    bruce_beck.nps.gov
    Responses to questions that may be stated during the pre-solicitation site visit do not change the Solicitation document.
  Changes to the Solicitation document shall be made as an amendment to the solicitation document. Answers to questions received will be issued as an amendment to the solicitation.
PRE-PROPOSAL CONFERENCE QUESTIONS

## Slide 28: QUESTIONS AFTER PRE-PROPOSAL CONFERENCE
  Direct all questions the CO requests that they be submitted in writing via email to both the CO, Tim Burger, and the CS, Bruce Beck as follows:
    timothy_burger@nps.gov
    bruce_beck@nps.gov
    Questions and answers will be issued by written amendment posted as an amendment to the solicitation. Offerors are required to fill out and sign the acknowledgment of amendments received (SF1442 Section 19) and include this when submitting your offer on the Form 1442.
  The DEADLINE FOR QUESTIONS IS: April 30, 2022, 3:00 PM MT. This presentation and the recorded pre-proposal site visit meeting will be available to participants via an e-mail attachment.
  For all other interested vendors not able to attend this pre-proposal site visit, an amendment will have directions on how to request this presentation and the recorded pre-proposal site visit.
PRE-PROPOSAL CONFERENCE QUESTIONS

## Slide 29: Thank You For Your Interest in This Project
National Park Service
U.S. Department of the Interior