MULTIPLE AWARD CONSTRUCTION CONTRACT III

(MACC III)

FAIR OPPORTUNITY PROPOSAL REQUEST (FOPR)

I.	FOPR INFORMATION

- FOPR No:  	MACC III 20- 1037119

b.  Issue Date:  	11 Aug 2020

c.  Issued By:  	AFSC OL:H/PZIOC

6038 Aspen Ave / Bldg. 1289 NE

Hill Air Force Base, Utah

d.  Points of Contact (POC) regarding this FOPR:

| Name | Telephone | Email |
| --- | --- | --- |
| Brian Mattonen (POC) | 801-775-5256 | don.mattonen@us.af.mil |
| Marc Mattsson | 801-777-0190 | marc.mattsson@us.af.mil |

e.  FOPR Issued To:

| Contractor | Contract No. |
| --- | --- |
| Gideon Contracting, Limited Liability Co | FA8201-16-D-0001 |
| E-Corp | FA8201-16-D-0002 |
| HHI Corporation | FA8201-16-D-0003 |
| Sahara Palms, Inc. | FA8201-16-D-0004 |
| RHI LLC | FA8201-16-D-0005 |
| Rio Vista Management, LLC | FA8201-16-D-0006 |

f.   Project Title:	Repair by Replacement Roof Bldg. 1955

g.  Project No: Capital Proj# 1037119		Product Service Code: Z2EB

h.  Government Provided Design: 5%

- Project Location:  Hill Air Force Base, UT

j.  Site Visit Specifics:  A site visit has been scheduled for:

| Date | Time | Location |
| --- | --- | --- |
| 19 Aug 2020 | 1000 hours (MDT) | Please gather in the parking Lot, in front of Museum |

k. Questions:  Questions resulting from this FOPR, or site visit, shall be in writing and submitted no later than 25 Aug 20 1400 hours MDT to the POCs listed above in Paragraph d.

l. FOPR Closing Date:  An electronic proposal to perform the work required is due to the issuing office POC in Paragraph d, no later than 08 Sep 20 1600 hours MDT. Late proposals or facsimiles will NOT be accepted.

m. FOPR List of Attachments:

TITLE        								DATE		     PAGES

1). 01 00 00 General Requirements				7/10/2020		24

2). 01 32 00 Project Schedule 					7/10/20		05

3). 01 35 26 Gov Safety Requirements				7/10/20202               23

4). 01 57 20 Environmental Protection				7/10/2020		19

5). Appendix A							N/A			09

6). Appendix C							23 Jul 2015		15

7). Attach 001 Overall Site Plan					N/A			01

8). Attach 002 North Gallery bldg section			N/A			01

9). Attach 003 North Gallery bldg detail				N/A			01

10). Attach 004 AE 201, AE 301, AE 303			N/A			03

11). Attach 005 North Gallery Site Plan	AS101		N/A			01

12). Attach 006 North Gallery Roof Plan				N/A			01

13). Attach 007 South Gallery bldg 1955				N/A			03

14). Attach 008 Pic							N/A			01

15). Attach 009 South Gallery floor plan				N/A			01

16). Attach 010 South Gallery roof plan				N/A			02

17). Base Facility Design Standard				19 Dec 2019	         100

18). Builder Input Sheet						NA    Various Sections

19). Draft Hill AFB AFI 17-201					NA			12

20). HAFB Arc Standards						02/01/2019	          137

21). SOW B1955							28 Jul 2020		48

22). Wage Rates	UT20200083 01/03/2020			1/03/2020		05

All the UFCs and UFGS (un-edited) are available at the Whole Building Design Guide:  http://www.wbdg.org/

II.	GENERAL TASK ORDER INFORMATION

a. Disclosure of the Magnitude of Project in accordance with FAR 36.204:

|  | Less than $25,000 |
| --- | --- |
|  | Between $25,000 and $100,000 |
|  | Between $100,000 and $250,000 |
|  | Between $250,000 and $500,000 |
|  | Between $500,000 and $1,000,000 |
| X | Between $1,000,000 and $5,000,000. |
|  | Between $5,000,000 and $10,000,000 |
|  | More than $10,000,000 |

b. Type of Task Order:  Firm-Fixed Price

c. Source Selection Type: Price Performance Trade Off

d. Performance Period: 300 calendar days from contractor’s receipt of notice to proceed.

e. Offer Acceptance Period: Offers shall allow 60 calendar days for Government acceptance.  Offers providing less than this time period may not be considered and may be rejected.

Notice to Offeror(s): The Government reserves the right to cancel this solicitation, either before or after the closing date.  In the event the Government cancels this solicitation, the Government has no obligation to reimburse an offeror for any costs incurred.”

f. Bid Guarantee:  In accordance with FAR Clause 52.228-1, Bid Guarantee, the offeror shall provide a bid guarantee in the amount of 20 Percent (20%) of the bid price.

g. Payment and Performance Bonds:  In accordance FAR Clause 52.228-15, Performance and Payment Bonds--Construction, the task order shall require Payment and Performance bonds.  These bonds are due no later than the issuance of the Contracting Officer’s Notice to Proceed.

h. Construction Warranty:  Reference Contract Clause 52.246-21, Warranty of Construction Clause, is applicable to this task order.

i. Construction Wage Rate Requirements:  In accordance with FAR Clause 52.222-6, Construction Wage Rate Requirements, the primary site of the work and the applicable Wage Determination/General Wage Decision are designated below.

| County | Primary Site | Wage No. | Date |
| --- | --- | --- | --- |
|  | Box Elder | North Utah Test and Training Range |  |  |
|  | Tooele | South Utah Test and Training Range (Dugway) |  |  |
| X | Davis | Hill AFB, UT | UT2020003 | 03 Jan 2020 |
|  | Weber | Little Mountain Test Annex |  |  |
|  | Sublette | Boulder Seismic Station, Pinedale, WY |  |  |
|  | Duchesne | Carter Creek, UT |  |  |

j. Liquidated Damages:  In accordance with FAR Clause 52.211-12, Liquidated Damages--Construction, if the contractor fails to complete the work within the time specified in the task order, the Contractor shall pay liquidated damages to the Government in the amount of $296.46 for each calendar day of delay until the work is completed or accepted.

k. Buy American—Construction Materials:  FAR Clause 52.225-9 is applicable, as such FAR Provision 52.225-10 Alternate I is also applicable.  The following paragraph shall substitute (b) within 52.225-10’s basic provision: (b) Requests for determinations of inapplicability. An offeror requesting a determination regarding the inapplicability of the Buy American statute shall submit the request with its offer, including the information and applicable supporting data required by paragraphs (c) and (d) of the clause at FAR 52.225-9.

III.	PROPOSAL PREPARATION

a. Proposal Preparation:  To assure timely and equitable evaluation of proposals, offerors must follow the instructions contained herein.  Proposals must be complete, self-sufficient, and respond directly to the requirement of this FOPR and the basic MACC III IDIQ contract.  The proposal must incorporate the information from any and all RFI’s, site visits, questions and answers throughout the FOPR time period, and address all pricing options in the Statement of Work (SOW). All attachments found in the basic MACC III IDIQ contract (i.e. UFC’s, Regulations, SOW, and Standards) and referenced in the FOPR must be adhered to and taken into consideration when proposing.

b. Format:  Proposals are to be legible, clear, concise and professional.  Proposals shall be submitted in electronic format.  Electronic format is to be Adobe PDF, Microsoft Word, or Microsoft Power Point.  Electronic formats shall be compatible with a Microsoft operating system. The electronic proposal shall be separated into three volumes (price proposal, Gant Chart, and bid bond). Any voumes missing or not in accordance with the SOW will be considered non-responsive.

c. Proposal Submissions:

Offerors shall submit their proposals via electronic mail to the POCs identified above in Section I., paragraph d.

Proposals from Offerors shall include the following:

-	Price Proposal

a. Completed FOPR Submission (found in Section V below)

b. Completed Attachment, titled “Construction Cost Estimate Breakdown”

c. Shall be on 8-1/2” x 11” paper without any company identifiers, e.g. logo, etc.).

-	Gantt Chart/Construction Schedule: Shall be on 8-1/2” x 11” paper without any 			company identifiers, e.g. logo, etc.).  Gantt Chart/Construction Schedule 			shall include critical path and allowances for weather delays typical for Hill 			AFB.

-	Bid Guarantee (Bid bond)

IV. 	Evaluation Factors and their Evaluation.

- Price Performance Tradeoff Evaluation Factors:

    - Past Performance

    - Price

- ALL proposals will be evaluated on past performance and cost/price.  Past performance is significantly more important than cost/price.  Proposal submissions must follow the instructions in Section III, “Proposal Preparation”.

- The Government reserves the right to award this effort based on the initial proposal, as received, without further contact; however, the Government reserves the right to conduct interchanges either orally or in writing, and may issue interchanges to one, some, or all offerors

- Offerors shall submit a price proposal which consists of an accurate and complete FOPR Submission (Section V below), to include a supplemental cost breakdown, FOPR attachment titled “Construction Cost Estimate Breakdown.”  Price proposals will be evaluated for price reasonableness.

- The Past Performance Requirements will be evaluated as follows:

- Past performance will be evaluated based on the quality and timeliness of performance on task orders under the current MACC III contract within the PoP timeframe (Calendar Year 2016 – 2021).  All performance under the MACC III contract will be considered relevant.  Government may review the following in evaluating past performance: CPAR ratings, Get Well Requests, Cure Notices and resolution of issues identified, and program manager questionnaires/input.  The Government will use the following quality levels when assessing past performance.

| Quality Assessment Rating/Color | Description |
| --- | --- |
| GOOD (G)/PURPLE | During the contract period, contractor is meeting (or met) all contract requirements. Very few, if any, minor problems encountered. Contractor took effective and timely corrective action. |
| SATISFACTORY (S)/GREEN | During the contract period, contractor performance is meeting (or met) all contract requirements. Problems were encountered. Contractor took effective and timely corrective action. |
| MARGINAL (M)/YELLOW | During the contract period, contractor performance is not meeting (or did not meet) some contract requirements. Problems were encountered. Corrective actions appeared only marginally effective, not effective, or not fully implemented and/or was not timely. Customer involvement was required. |
| UNSATISFACTORY(U)/RED | During the contract period, contractor performance is failing (or fail) to meet most contract requirements. Serious problems were encountered. Corrective actions were either ineffective, non-existent or not timely. Extensive Customer oversight and involvement was required. |

- In the event an offeror receives a marginal/yellow or unsatisfactory/red rating the offeror will be notified by the contracting office. The purpose of the interchange will be to request evidence from the contractor that they took measures to correct the issues as identified in the cure notice.  The contractor will be given two full business days to address adverse past performance.  The Government will assess the evidence of the contractor and if justified, will adjust the rating accordingly.

NOTE:  The Government has the right to make a determination of non-responsibility to deem a contractor non-responsible and ineligible for award if the contractor demonstrates non-compliance with FAR 9.104-1.

V.	REQUEST FOR PROPOSAL SUBMISSION

a. Name and Address of Offeror:

| Name | Address |
| --- | --- |
| Telephone No. |
| TIN: | CAGE CODE: |

b. Offer (Must be fully completed by offeror):

Offeror agrees to perform the work required at the prices specified below in strict accordance with the terms of this FOPR and basic contract, if this offer is accepted by the Government in writing within 60 calendar days.

PRICING SCHEDULE

| Item No. | Description | Qty | Unit | Amount |
| --- | --- | --- | --- | --- |
| 0001 | REPAIR BY Replacement Bldg. 1955 Roof | 1 | LO | $_________________ |

c. Offeror agrees to furnish any required performance and payment bonds.

d. Offeror Acknowledgement of Amendments:  Offeror acknowledges receipt of amendments to the FOPR -- give number and date of each amendment:

| Amendment No. |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Date |  |  |  |  |  |  |  |

BY PROPOSING ON THIS TASK ORDER, THE OFFEROR HEREBY CERTIFIES THAT THEIR PROPOSED PROFESSIONAL LABOR RATES FOR THIS TASK ORDER DO NOT EXCEED THE RATES ESTABLISHED IN THE MACC III BASIC CONTRACT AND AGREES TO PERFORM TO THE SOLICITATION, STATEMENT OF WORK, AND THEIR ASSOCIATED ATTACHMENTS AND AMENDMENTS (IF APPLICABLE) WITH NO CAVEATS OR ALTERATIONS.

e. Name and Title of Person Authorized to Sign Offer:

| Name and Title | Signature | Offer Date |
| --- | --- | --- |

# Text boxes

**ADDITIONAL SITE VISIT INFORMATION**

Cameras may be utilized at this site visit.  Government personnel will be monitoring all picture taking to ensure pictures of assets are not inadvertently taken without proper authorization.