## Slide 1: Ogden Air Logistics Complex
Hill Air Force Base MACC IV Program Overview
1
Notes: 75 CEG (Jim)

## Slide 2: MACC IV Overview
UFC & Other Requirements
Submittals
Example Projects
Safety
Security
Q & A – Open Discussions
2
Notes: PZ (TSgt Bedoya)
- The agenda for today’s industry day is as follows:

## Slide 3: Task Order (TO) USAF Requirements
Air Force Design Guides (AFDG), Unified Facilities Criteria (UFC) and Engineering Technical Letters (ETL), found on: http://www.wbdg.org
Regulations
  10 CFR 435 Energy Conservation Voluntary Performance Standards for New Buildings (Mandatory for Federal Buildings)
  Energy Policy Act
Air Force Instruction (AFI)
  AFI 32-10141, “Planning and Programming Fire Safety Deficiency Correction Projects”
3
Notes: 75 CEG (Jim)

## Slide 4: Task Order (TO) USAF Requirements
Navigating to Design Criteria from www.wbdg.org
4
Notes: 75 CEG (Jim)

## Slide 5: TO Code Requirements
References:
  International Building Code
  International Mechanical Code
  International Plumbing Code
  International Energy Conservation Code
  International Fuel Gas Code
  Fire Safety Code, NFPA 1
  Life Safety Code, National Fire Protection Association, NFPA 101
  National Electric Code, NFPA 70
  National Electric Safety Code, ANSI C2
  Others as applicable to TO scope
5
Notes: 75 CEG (Jim)
Here are some examples of the code requirements that must be met on the MACC IV

## Slide 6: TO Standard Requirements
References:
  Base Facility Design Standard
  Base Architectural Compatibility Standard
  SCXP Telecommunications Installation Criteria for Facility Design and Renovation
  Air Installation Compatible Use Zone (AICUZ), Hill AFB, Amended April 1982
  ASCE/SEI 7-05 Minimum Design Loads for Buildings and Other Structures
  ASHRAE Standard 62.1-2013, Ventilation for Acceptable Indoor Air Quality
6
Notes: 75 CEG (Jim)
Specific requirements for Hill AFB and geographically separated locations supported

## Slide 7: TO Standard Requirements (Con’t)
References (Con’t):
  ASHRAE Standard 90.1-2013, Energy Standard for Buildings Except Low Rise Residential Buildings
  Illuminating Engineering Society of North America, Reference and Application Lighting Handbook
  ICSSC RP6 - Standards of Seismic Safety for Existing Federally Owned and Leased Buildings
  Architectural Barriers Act (ABA) Accessibility Standard for Department of Defense Facilities
  Other standards as applicable
7
Notes: 75 CEG (Jim)
Specific requirements for Hill AFB and geographically separated locations supported

## Slide 8: TO Design Submittals
Basis of Design (Design Analysis)
  Design Narrative
  Engineering Calculations
Concept, 30%, 60%, 90%, 100% (Final)
  Drawings (w/ HAFB Title block)
  UFGS Specifications (Using SpecsIntact)
Material and Equipment Cut Sheets
Quality Control Plans
Maintenance Plans
Sub-Contracting Plans
Project Schedules
8
Notes: 8
75 CEG (Jim)

## Slide 9: TO Construction Submittals
References:
  Safety Plan Tailored to Task Order
  Material Submittals
  Progress Schedules and Reports
  Red Line/As-Built Drawings & Specifications
    AutoCAD, pdf, paper
  Test Reports
    Includes Test & Balance, Fire Suppression, Concrete Strength, etc.
  Commissioning Report
    Independent Commissioning Contractor
  Maintenance Manuals
    Custom and Off the Shelf
  Transfer & Acceptance of DoD Real Property (DD Form1354)
  Others
9
Notes: 75 CEG (Jim)

## Slide 10: Example MACC Projects
Example 1 - 388th & 419th FW B5 Bay J Renovation ~$2.3M
  Reconfiguration/Remodel of Existing Bldg
Example 2 - B225 Repair High Bay for F-35 Program ~$5M
  Reconfiguration of Hangar for F-35 Maintenance Bays
Example 3 - B507 Blast Booth Addition ~$1M
  Building Addition for New Blast Booth Equipment
Example 4 - B341 Fire Alarm Replacement ~$350K
  Fire Alarm and Mass Notification System
Example 5 - Little Mountain Substation
  Upgrade of Substation and Primary Distribution
Example 6 - 388th Hanger B43 Renovation ~$5M
  Fire Suppression and Structural Upgrades
Example 7 - 388th B120 Egress Project ~$2.8M
  Provide New Exterior Egress and Fire Protection
10
Notes: 75 CEG (Jim)

## Slide 11: Ex 1 - 388th & 419th FW B5 Bay J Renovation
Design & Build of 19,250 SF for 388th & 419th FW Squadrons
11
Notes: 11
75 CEG (Jim)

## Slide 12: Ex 1 - 388th & 419th FW B5 Bay J Renovation (Con’t)
Project Facts:
  Demolition & reconstruction of structure, HVAC, lighting, roofing, electrical, comm, ACS, IDS
  STC sound wall systems for briefing and mission planning spaces
  ALIS server room for F-35 mission support
  Modification of existing fire protection system
  Finishes including anti-static coating, carpet, ceramic tile, epoxy flooring, etc.
  Major primary electrical distribution upgrade to support renovated spaces & existing adjacent spaces
12
Notes: 12
75 CEG (Jim)

## Slide 13: Ex 2 - B225 Repair High Bay for F-35 Program
Design & Build of 40,000 SF in Existing Hangar Facility
13
Notes: 13
75 CEG (Jim)

## Slide 14: Ex 2 - B225 Repair High Bay for F-35 Program (Con’t)
Project Facts:
  Design of secure space for F-35 maintenance bays
  Demolition and reconfiguration of electrical distribution system
  Remove 3 existing C-130 work stands and install overhead crane to service 10 F-35 docks
  Installation of operator control consoles for aircraft systems testing
  New grounding system compliant with Lockheed specifications
  Plumb 10 docks for avionics air conditioning, hydraulic power, and DC power for aircraft
14
Notes: 14
75 CEG (Jim)

## Slide 15
Design & Build 4200SF Addition onto an Existing Larger Process Building.
Ex 3 - B507 Blast Booth Addition
15
Notes: 75 CEG (Jim)

## Slide 16
Project Facts:
  Evaluation of existing structure with adaptations for new addition
  Fire suppression and fire alarm system add-ons to existing larger systems
  Coordination and integration with blast booth equipment provider under a separate contract
  New ramps over existing waterways to roll up doors
  Adaptation of schedule due to differing site conditions
Ex 3 - B507 Blast Booth Addition (Con’t)
16
Notes: 75 CEG (Jim)

## Slide 17
Design & Build New Fire Alarm and Mass Notification System for a 3-Story Dormitory Building with 144 Resident Rooms
Ex 4 - B341 Fire Alarm Replacement
17
Notes: 75 CEG (Jim)

## Slide 18
Project Facts:
  Maintained existing fire alarm system until the new system was fully operational and tested.
  Addition of Mass Notification System to comply with current UFC/Air Force requirements
  Complete demolition and removal of previous system
  Coordination with Housing for supervised access to rooms for work
Ex 4 - B341 Fire Alarm Replacement (Con’t)
18
Notes: 75 CEG (Jim)

## Slide 19: Ex 5 - Little Mountain Substation
Demolition and Upgrade of Substation and Primary Electrical Distribution System
19
Notes: 75 CEG (Jim)

## Slide 20: Ex 5 - Little Mountain Substation (Con’t)
Project Facts:
  Demolish old 4,160 volt electrical substation, feeders and distribution transformers
  Construct new 12KV substation with 5 MVA transformer, metering, voltage regulation, switchgear, capacitor bank, and 1MW emergency generator
  Construct new 12KV distribution system to include underground and overhead conductors, distribution transformers, distribution switches.
  Construct new 480 volt and 120 volt secondary distribution
20
Notes: 75 CEG (Jim)

## Slide 21: Ex 6 - Hangar B43 Renovation
Renovate ~ 22,000 SF fuel cell maintenance facility
Complete architectural renovation of office space including new handicapped accessible restrooms and men’s/women’s locker room
New structural steel upgrades to hold new hangar doors
Replace existing fire suppression with high expansion foam
Construct new lightning protection system
21
Notes: 75 CEG (Jim)

## Slide 22: Ex 7 - B120 Egress Project
Design & Build to Remedy Egress Deficiencies in Existing Building
Notes: 22
75 CEG (Jim)

## Slide 23: Ex 7 - B120 Egress Project (Con’t)
Project Facts:
  Provided new exterior egress stairway
  Added new automatic sprinkler system throughout the building
  Added code required interior fire separation for interior stairs
  Provided various exterior improvements
  Upgrades to provide ADA compliant access
Notes: 23
75 CEG (Jim)

## Slide 24: Safety
All Contractors Must Comply With
  OSHA Requirement - 29 CFR Part 1926 Safety and Health Regulations for Construction
  Hill AFB Specifications 01 35 26 Government Safety Requirements and Appendix C
  US Army Corps of Engineers - EM 385-1-1
  Safety and Health Requirements Manual
  Safety Plan Tailored to Task Order
  Always provide required Personal Protective Equipment (PPE)
  Other Requirements
24
Notes: 75 CEG (Jim)

## Slide 25: Security
Reference: IAW Hill Integrated Defense Plan
HAFB Security requirements, including disqualifiers, is subject to change without prior notice
Positive Access Control
Unescorted Access Requirements
  Visitor Authorization List (VAL)
  Common Access Card (CAC)
  Defense Biometrics ID Sys (DBIDS)
  Criminal background history
Access to Secure Areas
  Escorts
  Controlled Area Badges
  Free zone
25

## Slide 26: Security (Con’t)
Disqualifiers
  Any felony involving any type of assault
  Any felony involving any type of arson
  Any felony involving any type of burglary or robbery
  Any felony involving possession or distribution of stolen property
  Any felony involving any type of willful destruction of property
  Any felony involving violence at an airport
  Any felony involving any type of threat or disruption to the public
  Any type of extortion or bribery
  Any type of theft, deception, fraud or falsehood
  Importation or manufacture of a controlled substance
  Distribution of or intent to distribute a controlled substance
  Illegal possession or use of a controlled substance
  Any conspiracy to commit any of the criminal acts listed above
26

## Slide 27: Security (Con’t)
Disqualifiers (Con’t)
  Espionage, sabotage, treason or terrorism
  Criminal homicide in all forms to include murder, manslaughter and/or negligent homicide
  Kidnapping, hostage taking, human trafficking / smuggling
  Mayhem
  Maiming
  Rape, forcible sodomy, sexual abuse or sexual assault
  Any sexual offense involving a minor or child including child molestation or child pornography
  Child abuse
  Any active want or warrant
  Any conspiracy to commit any of the above acts
27

## Slide 28: Security (Con’t)
28

## Slide 29: Questions
29
Notes: Back to TSgt Bedoya